Table 1 Task Dependencies

| Task | Effort (points/hours) | Duration (days) | Dependencies |
| --- | --- | --- | --- |
| T1 | 15 hours | 10 |  |
| T2 | 8 | 15 |  |
| T3 | 20 | 15 | T1 (M1) |
| T4 | 5 | 10 |  |
| T5 | 5 | 10 | T2, T4( M3) |

M1 is milestone associated with task T1.

Milestone M3 is associated with pair of tasks T2 and T4.